BSRFC

Minutes of the Charity Board meeting held on Tuesday 16th June at Thremhall Park

Present:  :  Colin Tilley (CT) – Chair

Zoe Appleby (ZA) – part meeting only

James Andrews (JA)

Jamie Baker (JB)

Mick Coleman (MC)

Steve Dunkley (SD)

Flo Fudge (FF)

Richard Smith (RS)

Simon Wilson (SW)

- Apologies for absence: None.

- Minutes of the last meeting:  Previously circulated and approved.

- Finance report: ZA presented her comprehensive finance report covering a number of issues, with the main items summarised as follows:

- The adjustments made as a result of the audit.

- Charity finance – this is operating on a very tight budget, with a potential cashflow issue in August, dependent on income generated from early membership renewals. On a positive note, our de minimus status means that we can make claims for VAT refunds at an 83per cent level, with 100 per cent expected on the stands.

- Trading – a similar cashflow issue is anticipated linked to the budget that is currently showing a £23k shortfall, although this could be closer to £50k. As a consequence, there needs to be a further review of the budget and cashflow implications.

- Friends account – it is important that, going forward, deductions of overheads are made against profit. It was also agreed to move other events, such as the Summer Ball, into this account.

- JA presented further reports setting out in more detail some of the budget and cashflow positions. Of particular interest was a schedule setting out key variances in terms of actuals from 2018/19 to 2024/25 and a draft for 2025/26. It was agreed that this especially powerful information that should be presented on a regular basis.

- Audit:  ZA issued a report setting out the position following on from the audit for the year ended 30th April 2025. The auditors have issued a qualified opinion based solely on the fact that they were appointed after the year end and, therefore, could not attend the year end stock count. We have considered and accepted their recommendations for action, with particular reference to the following:

- Going concern – the auditors have concluded that our use of the going concern basis is appropriate. We are continuing with this, having taken into consideration various factors, such as our budgetary position, with an identified need to further review the TS budget for the current year, capital project commitments, expected land sale and grant receipts and sponsorship revenue.

- Related parties – we accept that there needs to be a strengthening of related party processes and declarations of Trustee conflicts of interest, as set  out in their report.

- Reserves policy – we recognise that we have not, to date, implemented a reserves policy. On consideration, it was agreed that we should aim to put aside £60k as a reserve. It is hoped that this will be generated, initially, from the pending land sale as a result of a surplus arising from the construction of the new changing rooms.

- Financial approval processes – whilst we have in place agreed financial limits for various levels of approval, we can achieve improvements in this area by introducing better recording processes.

- Trustee oversight – we accept that this has been too limited to date but anticipate that the improved reporting, especially in financial terms, will allow much improved performance and greater insight in this area.

- Club Chair’s report: Previously circulated, the following items were highlighted for discussion:-

- Clubhouse situation – two key issues currently relate to the poor condition of the roof and floor. It is anticipated that funding for the roof will be available from the budget for the changing room extension. With regard to the floor, SD feels this is now a health and safety issue and needs urgent attention. An approach has been made to the RFU for support in the form of a ‘social space’ grant. In the meantime, SW will measure up the floor and determine the most appropriate replacement in  terms of type and cost.				Action: SD/SW

- AGM - VP and Life Member nominations – the following VP nominations were agreed:

- Lisa Selkirk

- Gaz Tracey

- Nikki Wilkins

- Will Rolfe

In addition, Al Jones was nominated for Life Membership; proposed by JB and     seconded by FF. Al has also agreed to join the Board as a Trustee, with responsibility for communications, subject to approval at the AGM.

- Disciplinary issues – two issues from Colts matches involving parents entering the pitch and the incorrect treatment of a head injury have resulted in the Club receiving a warning from the RFU, which is open ended. Any further warning could result in a points deduction for the 1st team.

- An operational review of Club services needs to be undertaken, which is likely to necessitate changes in personnel. 					Action: SD/SW

- TS Chair’s report: Previously circulated, the following items relating to income streams were highlighted:-

- Pre-match Lunches – Lisa will be increasing her charge by £1 per meal for next season. In view of this and the resultant marginal level of return, the following lunch fees were agreed:

- Regular lunch - £45 per head;

- Lunch Club - £40 per head; and

- Corporate lunch - £65 per head (£650 per table).

In addition, it was agreed that the catering offer by Lisa outside of lunches on match days should be reviewed and consideration given to including mobile food offers aimed at post-match provision. 					Action: JB

- Match entry fees – subject to the necessary technology being available, the following pricing structure was agreed:

- Advance online purchase: Members - £8 per match/Non-Members - £16 per match

- Gate entry: Members £10 per match/Non-Members £20 per match.

- Match Day Programmes – these are currently costing some £11,000 per annum to produce, which is not felt to be sustainable. Therefore, the number of programmes on lunch tables will be halved, producing a saving of some £5,000 per annum. In addition, wristbands will be introduced for admission purposes.

- Greene King review – with two years remaining on the current contract, JB and Mark Caulfield intend to review the current service arrangements, with a view to exploring alternative suppliers and seeing if we can obtain better value and level of service.						Action: JB

- Marquee and Lettings – a new bookings contract is currently being drafted for both clubhouse and marquee lettings. A proposal to increase the meeting room hire charge from £50 to £75 per hour was agreed.

- National League – Minimum Standards – these have now been issued by the League, which we are not too far from meeting, especially with the construction of the new changing rooms and stands this year. Other items, including car parking, hard standing for spectators and a PA system, will be undertaken as funding becomes available. In the meantime, they will be added to the Development Committee agenda. SD will also send the control sheet to Trustees showing where responsibility sits.								         Action: SD/SW

- Club Forward Strategy: RS highlighted the fact that we have an opportunity at the AGM to promote the proposed level of investment to Club members and suggested the production of a PowerPoint presentation as part of the Trustee report, which was agreed. 								Action: CT/RS

It was also agreed that this could be incorporated into a separate document to promote it to various parties, such as sponsors, EHC and the Town Council.

- Project Updates: The following were updated:-

- New Changing Rooms – CT informed the meeting that the lawyers acting for EHC and the developer are currently negotiating a S106 agreement. Assuming that final planning consent is issued by the end of July or fairly soon thereafter, SW indicated that the current projected timetable for going out to tender would still work.

- Spectator Stands – FF confirmed that the timetable for the various elements of the project is on track to have the stands ready for the beginning of the season. Approval was given for expenditure of up to £50k on groundworks. Approval was also given for the additional cost of £10k, to incorporate an additional 50 seats, in order to comply with recently published minimum requirements by the National League, with the cost being met by a donation from a Club member.

- Shed land sale – whilst this appears to have reached an impasse due to the access issue, RS had met with the agent acting on behalf of the prospective buyer, who indicated that they are still keen to proceed. It was agreed that we should make one last effort to explore the sale. 		Action: SW/RS

- Cable installation easements – SW confirmed that two schemes are now being proposed, with both indicating that they want to follow the same route, as identified at the last meeting. An indicative fee of £35k has been agreed with one of the parties, payable this year, with negotiations still in progress with the other. 								Action: SW

- Clubhouse Roof – significant repairs are still required, subject to the necessary finance becoming available.					Action: SW

- Scrum  Bar floor – will need to be replaced as soon as funding can be found. RFU grant applied for.					Action: SW

- Footpath re-direction – this is now completed.

- Boxing Club – CT reported that SLT were not happy with our response from  our last meeting and are seeking to involve us as a partner in trying to get the Club removed. It was agreed that this is not appropriate and we should meet with them, to try and resolve the issue. 		     Action: CT/SD/RS

- Fundraising – RS had circulated a report suggesting how we could monetise the new stands. Not everyone had had the opportunity to read and absorb it and so it was agreed that we should read it and respond to RS by the end of the month. In the interim, it was agreed that we should hold off seeking any sponsorship for the first year but that we should launch it to Club members at the AGM in order to promote interest.

- Martyn’s Law – this relates to the requirement to have in place a plan of action for any unforeseen incident(s) at Club activities. RS explained that there are two tiers of compliance and that we fall into Tier 2 because of the size of such events as fireworks. We have twelve months to put a plan in place, which will fall to the Exec to prepare, having been briefed initially by RS .		   Action: SD/RS/Exec

- AGM 15th July – CT highlighted that the following reports need to be prepared and presented:

- Club Chair – SD

- Club Treasurer – JA (supported by ZA for the Audit element)

- Chair of TS – JB

- Trustees – CT

Reports should be ready to send to SD/Dee for posting on the Club website at least 5-7 days before the meeting.

- Any other urgent business – two items were raised:

- Electricity Supply – RS has obtained a quote for the renewal of our current electricity contract, which is due to expire later this year. The quote shows a saving of some £13-15,000 per annum, dependent on the length over one, two or three years. It was agreed that with the current level of uncertainty regarding prices, we should opt for a one-year renewal but defer any action until July, to see what happens to prices.

- JB raised the point that the three main Club committees (Board, Exec and TS Board) have never met together and a number of members do not know who sits on each. It was agreed that a joint meeting should be arranged in the near future, to set out and discuss the Forward Strategy. 		Action: RS

- DONM – 29th September 2026